## Slide 1
BAYONET DEVICES PROJECT TBH
Group N
Brandon Loy Electrical Engineering
Daniel Tarasio Electrical Engineering
Dalan Shakaj Electrical Engineering
Dennis Bragilevsky Computer Engineering
Hossam EL-Shebiny Space Engineering
Joshua Abraham Computer Engineering
Sam Guraya Computer Engineering
Zeenia Akram Space Engineering
Advisor: Professor Kassiri

## Slide 2: Project Overview
Designing a handheld device to capture and match biometric data
For government bodies such as TSA, NATO, & DHS
Biometrics include fingerprint, facial recognition, and iris scanning

## Slide 3: Hardware design

## Slide 4: MCU Schematic

## Slide 5: Power system Schematic

## Slide 6: Footprint pinout Schematic

## Slide 7: Software design

## Slide 8: Use cases

## Slide 9: What is Going well
Gate 2 document submitted (waiting for results)
Firm understanding of our plan for the project by all members of the group
All members of the SW and HW team know their tasks and who is working on which tasks
Original requirements from Gate 1 were reviewed and updated for feasibility
Software
  Use case diagrams
  Architecture diagram
  Activity diagrams
  UML class diagrams
  UI/UX specifications
Hardware
  Architecture diagram
  Schematic
  System diagram

## Slide 10: What is going wrong
Need to order parts on the HW side
Critical path for development relies on IOIO board and its integration between sensors and Android application (not wrong, but delicate)
We're behind where we want to be in terms of development due to the impact of other courses

## Slide 11: Next goals
Software
  Begin creating the backbone of the Android application Architecture diagram
  Set up endpoints between app and database
Hardware
  Order the parts and begin managing connections between sensors
  Create communication protocols of each sensor to IOIO board